Meeting Minutes

| Subject |  |  |  |  |
| --- | --- | --- | --- | --- |
| SC3040 Discussion on tech stack, backlog and project management software |  |  |  |  |
| Date, Time (duration) and Venue |  |  |  |  |
| · 5/Sept/2025 2:30 – 4:30 pm · Online |  |  |  |  |
| Attendees |  |  | Non-Attendees |  |
| - Wei Ming - Dylan - Kean Yee - Madelyn - Jun Howe - Seo Hyeon - Yong Huat |  |  | · |  |
| Chaired by |  |  |  | Wei Ming |
| Last meeting minutes have been reviewed |  |  |  | Yes |
| Progress Updates |  |  |  |  |
| Task | Problem/Issue/Progress | Solution/Action |  | Taken by & deadline |
| Task 1 | Discussion of tech stack for ReportNow project | Frontend: - Next.js - Tailwind CSS Backend: - Node.js - Postgre SQL - Prisma ORM - Jest - React Testing Library External APIs: - NextAuth API - Nodemailer API - OpenStreetMap API - Cloudinary API - OpenAI API - Crypto API - Prisma API |  | Taken by: Dylan Deadline: NIL |
| Task 2 | Backlog for ReportNow | - User Registration - User Login - Manage User Account - View Issue (Map) - Filter Issue - Report Issue - Categorise and Assign (AI) - Verify and Update Issue Status - Update Issue Status to Done - Recategorise Issue - Detect Duplicate (AI) - Upvote Issue - Check and Review Rating - Leave Review - Notify Users - Opt-In Notification |  | Taken by: Yong Huat Deadline: NIL |
| Task 3 | Sharing of standard industry practices while collaborating on GitHub | The team agreed to the following rules when collaborating on GitHub: - Use main branch for production and deployment - Use development branch for working on new features - New features will be pushed to main only when stable in development |  | Taken by: Seohyeon Deadline: NIL |
| Task 4 | Discussion on project management software to be used: - Asana - Trello - ClickUp - Notion - Jira | The team decided on Trello due to the following reasons: - Low learning curve for people who have never used it before - Clean UI and templates that are large and simple - Simple task assignment and management process |  |  |
| The next meeting will be held |  |  |  | Date: 12 Sep 2025 Time: 2:30 pm to 4:30 pm Venue: Software Lab 3 |
| This minutes have been agreed by all attendees |  |  |  |  |