Meeting Minutes

| Subject |  |  |  |  |
| --- | --- | --- | --- | --- |
| SC3040 Initial Project Planning |  |  |  |  |
| Date, Time (duration) and Venue |  |  |  |  |
| · 29/Aug/2025 2:30 – 4:30 pm · Software Lab 3 |  |  |  |  |
| Attendees |  |  | Non-Attendees |  |
| - Wei Ming - Dylan - Kean Yee - Madelyn - Jun Howe - Seo Hyeon - Yong Huat |  |  | · |  |
| Chaired by |  |  |  | Jun Howe |
| Last meeting minutes have been reviewed |  |  |  | NIL |
| Progress Updates |  |  |  |  |
| Task | Problem/Issue/Progress | Solution/Action |  | Taken by & deadline |
| Task 1 | Project Idea Discussion: The team deliberated on several ideas for the proposal of the project. They had gone over the following: - Polymarket with LLM powered oracle - Social media sites - Discussion on whether they preferred a web app or otherwise - Finance Tracker - Singapore forum-like posting on a reporting-webpage | The team had ultimately decided on the reporting website suggestion. the reasons provided for the the remaining are as follows: - Polymarket - Too complicated and out of comfortable experience for most members - Social media sites - Is ubiquitous as a product developed; even when considering within the NTU demographic. - Preference in experience in the website category, which would allow the team to leverage on their strengths and create more complex requirements. - Is generic in the team’s opinion - The team decided that a reporting website would be an interesting idea, considering Singapore’s social climate with regards to information and knowledge. |  | Taken by: Kean Yee Deadline: NIL |
| Task 2 | Role Assignment: Based on the agreed upon Project Idea, the team decided to modularize the workload. The members pitched on individual areas of expertise, and volunteered for the respective roles that suit their experience. | The members were assigned their respective roles as shown below. 1) Project Manager: Madelyn 2) QA Manager: Yong Huat 3) QA Engineer: Kean Yee 4) Lead Developer: Wei Ming 5) Front-end Developer: Dylan 6) Back-end Developer: Seo Hyeon 7) Release Engineer/Manager: Jun Howe |  | Taken by: Wei Ming Deadline: NIL |
| Task 3 | Assignment of tasks and deadlines: - Project Proposal - Use Case Diagram - Use Case Description | Project Proposal: Madelyn, Yong Huat, Kean Yee Use Case Diagram: Wei Ming, Dylan Use Case Description: Seo Hyeon, Jun Howe |  | Taken by: Jun Howe, Madelyn, Deadline: 5 Sept 2025 |
| The next meeting will be held` |  |  |  | Date: 5 Sept 2025 Time: 2:30 pm to 4:30 pm Venue: Online |
| This minutes have been agreed by all attendees |  |  |  |  |