Meeting Minutes

| Subject |  |  |  |  |
| --- | --- | --- | --- | --- |
| Discussion on: - Project Plan - Risk Management - Presentation - Prototype - Backlog-related Items |  |  |  |  |
| Date, Time (duration) and Venue |  |  |  |  |
| · 26/Sept/2025 2:30 – 4:30 pm · Online |  |  |  |  |
| Attendees |  |  | Non-Attendees |  |
| - Wei Ming - Dylan - Kean Yee - Madelyn - Jun Howe - Seo Hyeon - Yong Huat |  |  | · |  |
| Chaired by |  |  |  | Madelyn |
| Last meeting minutes have been reviewed |  |  |  | Yes |
| Progress Updates |  |  |  |  |
| Task | Problem/Issue/Progress | Solution/Action |  | Taken by & deadline |
| Task 1 | Project Plan: | Assigned to: - Wei Ming - Dylan - Kean Yee - Seo Hyeon The team discussed that the Project Plan is dependent on Risk Management completion, as it is to be included as a section |  | Taken by: Dylan Deadline: 6 October, Monday Hard Deadline |
| Task 2 | Risk Management: Include a logging Excel sheet and a Word Document | Assigned to: - Madelyn - Jun Howe - Yong Huat Identified risks: - Connection exhaustion for postgres + prisma - Cache incoherence - Auth/session flaws - Prompt injection/data exfil - Email abuse - External API rate limits More risks are to be identified, and a robust risk management plan is to be drafted by next week, which will be further refined. |  | Taken by: Jun Howe Deadline: 6 October, Monday, Hard Deadline |
| Task 3 | Prototype & Prototype-related Items: As seen from the Lab Manual: - code - documents - slides - video clips - etc | Prototype: Backend: - Wei Ming - Seo Hyeon Frontend: - Dylan - Madelyn - For the Backend, the team discussed that it was important to ensure the safety of data and field validation for the database - For the Frontend, the team noted that the UI needed to allow a smooth flow of intended features for the user experience for the MVP - Overall, the team delegated to the respective front & backend devs to set up a small code skeleton before the next group meeting for the rest of the team to assist with if needed. -Informal Presentation (10 Minutes, not strict): - Jun Howe - Kean Yee - Yong Huat Demonstration may include: - Code snippets showing our innovations - Test scripts, including software-testing methods - Short Video Demonstration in the presentation to include …? - Display Documents - All to be considered when making slides - The team decided to discuss further at a second potential meeting on a different date after the prototype MVP is produced. |  | Taken by: Madelyn Deadline: 13 October Monday Prototype Deadline 16 October, Thursday, Hard Deadline for Demonstration |
| Task 4 | Backlog updates - Technical & Non-Technical | Assigned to: - All members to check and update their individual backlog items according to our tentative timeline discussed below: Technical-related items will be referenced from the requirements specification, while non-technical items will be edited by the groups according to their own discussion. Deadlines as displayed in the right-most column The team discussed that they were to finish the document preparation within a week, so that there would be sufficient time for prototype completion and demonstration The split for Project Plan and Risk Management will allow each group to individually discuss their documents and complete them before the next meeting, tentatively on one of the days of recess week or early week 8. |  | Taken by: Madelyn Deadline: 16 October, Thursday |
| The next meeting will be held |  |  |  | Date: 3 Oct 2025 Time: 2:30 pm to 4:30 pm Venue: Online |
| This minutes have been agreed by all attendees |  |  |  | Signed By: Madelyn |